**Test Plan – Manual Testing**

Project Name: Manual QA for the-internet.herokuapp.com

Tester: Mohammed Zaineldeen

Application: [https://the-internet.herokuapp.com](https://the-internet.herokuapp.com/)

Test Type: Functional Testing

Environment: Windows 10, Chrome Browser

**1. Scope**

This test plan covers manual testing of all interactive pages and components listed on the homepage of the-internet.herokuapp.com.

**2. Objectives**

- Validate functional behavior of each listed example

- Identify broken links, missing elements, or unexpected behavior

- Report defects (if any) for pages that do not meet expectations

**3. Out of Scope**

- Performance or load testing

- Cross-browser compatibility beyond Chrome

- Mobile responsiveness

**4. Resources**

- Tester machine: Windows 10 (x64)

- Browser: Google Chrome (latest stable release)

- Internet connection: stable broadband

**5. Deliverables**

- Test Plan (this document)

- Test Cases Spreadsheet

- Bug Report Document (if bugs are found)

- Final Summary in README.md

**6. Timeline**

|  |  |
| --- | --- |
| Activity | Estimated Time |
| Test Planning | 0.5 day |
| Test Execution | 1 day |
| Documentation | 0.5 day |

**7. Risks**

- Application changes during testing

- Internet connectivity issues

- Limited test data for edge cases

**8. Approval**

|  |  |  |
| --- | --- | --- |
| Name:**Mohammed Zaineldeen** | Role:QA Tester | Signature |